# Phased Build Checklist

Minimal Viable SCM Planning Sandbox

Implementation Team Execution Checklist

## Phase 1 – Enterprise Structure Configuration

Create Legal Entity

Create Business Unit (Procurement and Sales enabled)

Create Item Master Organization

Create Inventory Organization (Planning Enabled)

Assign Business Unit to Legal Entity

Verify Organization Parameters (Calendar, Costing, etc.)

## Phase 2 – Core Master Data Setup

Create Item Catalog (Product Line → Product Family → Item)

Load/Create Items (Inventory Enabled, Planning Enabled, Stockable)

Assign Items to Inventory Organization

Populate Lead Times (Pre, Processing, Post)

Set Make or Buy attribute

Create Subinventory

Create On-Hand Quantities (if manual entry)

## Phase 3 – Supplier and Customer Setup

Create Supplier

Create Supplier Site

Create Approved Supplier List

Create Sourcing Rule (Buy from Supplier)

Assign Sourcing Rule to Assignment Set

Create Customers (if forecasting at customer level)

Assign Customers to Business Unit

## Phase 4 – Historical and Transactional Data Load

Load 24 Months Shipment or Booking History

Load Open Sales Orders (Past Due and Future)

Load On-Hand Inventory (if not manually created)

Validate Data Alignment to Planning Calendar

Perform Initial Data Collection

## Phase 5 – Planning Configuration

Create Planning Calendar (24 historical + 18–24 future periods)

Create Assignment Set (Items assigned to Organization)

Configure Demand Plan (Forecast Profile assigned)

Configure Supply Plan (Constrained or Unconstrained)

Configure S&OP Plan (Monthly aggregation)

Configure Replenishment Plan (Min/Max policy)

## Phase 6 – Plan Execution and Validation

Run Demand Plan and Validate Statistical Forecast

Run Supply Plan and Confirm Planned Orders

Run Replenishment Plan and Confirm Suggestions

Review S&OP Aggregated Demand vs Supply

Resolve Any Missing Sourcing or Assignment Errors

Confirm No Collection Errors

## Phase 7 – Optional Enhancements

Add Second Organization (Multi-Echelon Testing)

Add Transfer Sourcing Rules

Enable Capacity Constraints

Configure Safety Stock Policies

Create Custom Measures

Configure Exception Sets and Alerts

Develop ODBI or BIP Reports